Baseline Schedule – Gantt Chart

Description

A Gantt chart is a project management tool that illustrates work completed over a period of time in relation to the time planned for the work. It typically has two sections: the left side outlining a list of tasks, and the right side has a timeline with schedule bars that visualize the work.

Example

| WBS | Task Name | Task Owner | Year 1 1/1/2025 – 12/31/2025 |  |  |  | Year 2 1/1/2026 – 12/31/2026 |  |  |  |  | Year 3 1/1/2027 – 12/31/2027 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Improving Parks & Recreation (IPR) | R. Swanson | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 |  | Q10 | Q11 | Q12 |
| 1.0 | Equipment | R. Swanson |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # Award Agreement Executed – Project Team Kickoff | # R. Swanson |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # 1.1 | # Evaluate & Assess | # R. Swanson |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # 1.1.1 | # Sub - Work/Task | # A. Ludgate |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.1.2 | Sub - Work/Task | # A. Dwyer |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # 1.2 | # Work To Do | # C. Trager |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # Milestone - Deliverable/Achievement t | # GRA -KU |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.3 | Work To Do | C. Trager |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # 1.3.1 | # Sub - Work/Task | # GRA -KU |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # 1.4 | # Work To Do | # R. Swanson |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # Milestone - Deliverable/Achievement | # A. Ludgate |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ## 1.5 | ## Work To Do | ## R. Swanson |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | ## Milestone - Close to WBS Element | ## R. Swanson |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.0 | Landscape | L. Knope |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Milestone - Kickoff to WBS Element | R. Swanson |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 | Sod | L. Knope |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1.1 | Sub - Work/Task | Vendor |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.2 | Recycled Rubber | L. Knope |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Milestone - Deliverable/Achievement t | A. Dwyer |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Milestone - Deliverable/Achievement | A. Dwyer |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.3 | Work To Do | C. Trager |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.3.1 | Sub - Work/Task | GRA -KU |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.4 | Work To Do | L. Knope |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Milestone - Deliverable/Achievement | A. Dwyer |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.5 | Signage | R. Swanson |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Milestone - Close to WBS Element | R. Swanson |  |  |  |  |  |  |  |  |  |  |  |  |  |

Gantt Chart (or Baseline Schedule)

Template Instructions

When creating your Gantt Chart:

- Set up your project details.

- Add tasks to your project.

- Schedule your tasks.

- Add important project milestones.

- Add dependencies to the tasks that need them.

- Review the project team and assign ownership to the tasks based on expertise and experience

| WBS | Task Name | Task Owner | Year 1 M/D/YYYY – M/DYYYY |  |  |  | Year 2 M/D/YYYY – M/DYYYY |  |  |  | Year 3 M/D/YYYY – M/DYYYY |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project Name (Acronym) | Project Lead | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 |
| 1.0 | WBS Element - Task Section 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # Milestone - Kickoff to WBS Element |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # 1.1 | # Work To Do |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # 1.1.1 | # Sub - Work/Task |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # 1.2 | # Work To Do |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # Milestone - Deliverable/Achievement |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.3 | Work To Do |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # 1.3.1 | # Sub - Work/Task |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # 1.4 | # Work To Do |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # Milestone - Deliverable/Achievement |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ## 1.5 | ## Work To Do |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | ## Milestone - Close to WBS Element |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.0 | WBS Element - Task Section 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Milestone - Kickoff to WBS Element |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 | Work To Do |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1.1 | Sub - Work/Task |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1.2 | Sub - Work/Task |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.2 | Work To Do |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Milestone - Deliverable/Achievement |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Milestone - Deliverable/Achievement |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.3 | Work To Do |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.3.1 | Sub - Work/Task |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.4 | Work To Do |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Milestone - Deliverable/Achievement |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.5 | Work To Do |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Milestone - Close to WBS Element |  |  |  |  |  |  |  |  |  |  |  |  |  |